`

**UAT Progress MOM**

**NeoSOFT** – A SEI-CMMI Level-5 Global IT Consulting & Software Solutions Provider

April 28, 2023

|  |  |
| --- | --- |
| **Meeting Date, Time and Attendee Details** | |
| **Date** | 28-April-2023 |
| **Venue** | MS Teams |
| **Time** | 12:00PM |
| **Meeting Type** | Emcure NPD - UAT Progress |
| **Internal Attendees** | - Nilesh Jain  - Supriya Patil |
| **Client Attendees** | - SID  - Rahul Patil |
| **MOM Prepared By** | Nilesh Jain |

|  |  |
| --- | --- |
| **Details of Meeting** | |
| **Sr.No** | **Description** |
| 1 | As discussed with SID, Emcure team will start involve their business team for UAT from next week (Tuesday) onwards. |
| 2 | As discussed with SID, Tentative date for UAT signed off from Emcure team will be 25th May 2023 |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Actionable** | |  |  |  |  |
| **Sr.No** | **Action Item** | **Assigned to** | **Assigned Date** | **Expected Completion Date** | **Status** |
| 1 | Emcure team will review points completed during pre-UAT and close the same. | Emcure Team | 28-Apr-2023 | 28-Apr-2023 | Pending |